GLOBAL-CLAW

TEMPLATE UTILIZATION BIBLE

Maximum Pre-Built Templates · Minimum Custom Code · Fastest Time-to-Market

Version 1.0  |  March 2026

Companion to Global-Claw Master Bible v2.0

# Table of Contents

# 1. Executive Summary

This document maps every available Cloudflare template to the Global-Claw architecture. The goal: use the maximum number of pre-built templates to eliminate custom code, accelerate development, and leverage battle-tested patterns.

Templates identified: 50+ official and community templates across the Cloudflare ecosystem.

Templates directly usable: 17 official templates that map directly to Global-Claw components.

Estimated code savings: 60–70% of boilerplate eliminated by starting from templates.

Development acceleration: 14-day MVP becomes achievable because we’re assembling, not building from scratch.

## 1.1 Strategy

For every Global-Claw component, we follow this decision tree:

- Step 1: Does an official Cloudflare template exist? → Use it as the starting scaffold.

- Step 2: Does a community template exist with the pattern we need? → Adapt it.

- Step 3: Does a Cloudflare tutorial/guide cover this pattern? → Follow it.

- Step 4: Only if none of the above apply → Write custom code.

# 2. Master Template → Component Mapping

Every Global-Claw component mapped to the template(s) that build it:

| Global-Claw Component | Primary Template | Command | What We Get Free |
| --- | --- | --- | --- |
| Control Plane API | chanfana-openapi-template | npm create cloudflare -- --template cloudflare/templates/chanfana-openapi-template | Hono + D1 + auto OpenAPI docs + Vitest tests |
| Tenant Agent (DO) | agents-starter | npx create-cloudflare --template cloudflare/agents-starter | Agents SDK + DO + SQLite state + MCP + streaming + human-in-loop + tool calling |
| Provisioning Workflow | workflows-starter-template | npm create cloudflare -- --template cloudflare/workflows-starter | Durable execution + step types + retry patterns + real-time status |
| Auth Server | openauth-template | npm create cloudflare -- --template cloudflare/templates/openauth-template | Login + registration + password reset + D1 + KV sessions |
| LLM Chat / Router | llm-chat-app-template | npm create cloudflare -- --template cloudflare/templates/llm-chat-app-template | Workers AI + streaming responses + React chat UI + AI Gateway |
| Dashboard (Customer) | saas-admin-template | npm create cloudflare -- --template cloudflare/templates/saas-admin-template | Astro + shadcn/ui + Tailwind + admin panels + auth |
| Dashboard (Frontend) | react-router-hono-fullstack-template | npm create cloudflare -- --template cloudflare/templates/react-router-hono-fullstack-template | React Router + Hono backend + shadcn/ui + Tailwind + TypeScript |
| D1 with Global Replication | d1-starter-sessions-api-template | npm create cloudflare -- --template cloudflare/templates/d1-starter-sessions-api-template | D1 Sessions API + read replication + sequential consistency |
| R2 File Management | r2-explorer-template | npm create cloudflare -- --template cloudflare/templates/r2-explorer-template | Google Drive-like R2 interface + upload/download + browse |
| DO Real-time Chat | durable-chat-template | npm create cloudflare -- --template cloudflare/templates/durable-chat-template | DO + PartyKit + WebSocket + real-time messaging patterns |
| Multi-tenant Platform | workers-for-platforms-template | npm create cloudflare -- --template cloudflare/templates/workers-for-platforms-template | Dispatch Namespace + per-tenant Workers + isolation patterns |
| Payment Gates | x402-proxy-template | npm create cloudflare -- --template cloudflare/templates/x402-proxy-template | Payment-gated routes + Stripe verification + proxy pattern |
| Basic DO Patterns | hello-world-do-template | npm create cloudflare -- --template cloudflare/templates/hello-world-do-template | DO initialization + state management + fetch handler |
| AI Image Generation | text-to-image-template | npm create cloudflare -- --template cloudflare/templates/text-to-image-template | Workers AI + Stable Diffusion + React UI + prompt handling |
| Build Notifications | workers-builds-notifications-template | npm create cloudflare -- --template cloudflare/templates/workers-builds-notifications-template | Slack/Discord webhooks + build status + deployment alerts |
| DB (Postgres external) | postgres-hyperdrive-template | npm create cloudflare -- --template cloudflare/templates/postgres-hyperdrive-template | Hyperdrive connection pooling + 90% latency reduction |
| Node.js Compat | nodejs-http-server-template | npm create cloudflare -- --template cloudflare/templates/nodejs-http-server-template | Node.js HTTP server on Workers + compatibility layer |

# 3. Deep Dive: agents-starter (Core of Global-Claw)

The agents-starter template is the single most important template for Global-Claw. It provides the entire tenant agent architecture out of the box.

## 3.1 What agents-starter Gives Us Free

| Feature | Status in Template | Global-Claw Use |
| --- | --- | --- |
| Durable Object with SQLite | Built-in | Per-tenant persistent state, conversation history, pack configs |
| Agents SDK v0.7+ | Built-in | Agent message patterns, tool dispatch, state management |
| Streaming AI Chat | Built-in | Real-time response streaming to Telegram and dashboard |
| Server-side Tool Calling | Built-in | Pack execution, plugin invocation, MCP tool dispatch |
| Client-side Tool Calling | Built-in | Dashboard-initiated actions (enable pack, connect plugin) |
| Human-in-the-Loop | Built-in | Approval workflows for sensitive operations (payments, data access) |
| Task Scheduling | Built-in | Scheduled pack executions, reminder packs, periodic sync jobs |
| MCP Support | Built-in (McpAgent) | Plugin interop via Model Context Protocol, remote MCP servers |
| Resumable Streaming | Built-in | Conversations survive disconnects and reconnect seamlessly |
| keepAlive() API | Built-in | Prevent DO eviction during long agentic workflows |
| React Chat UI | Built-in | Dashboard chat component for testing and monitoring tenant bot |
| State Syncing | Built-in | Real-time UI updates when agent state changes |

## 3.2 What We Customize on Top

- Tenant isolation: wrap the agent in tenant_id namespace routing from the control plane.

- Pack system: register packs as MCP tools that the agent can invoke based on tenant config.

- Plugin tokens: inject encrypted OAuth tokens from D1 into the agent’s tool context.

- LLM router: replace the default Workers AI call with our provider-agnostic router via AI Gateway.

- Telegram adapter: add a Telegram webhook handler that translates Telegram messages into agent chat messages.

- Budget enforcement: add token/message counting middleware before each LLM call.

- Usage tracking: emit usage events to Analytics Engine after each agent turn.

# 4. Deep Dive: chanfana-openapi-template (Control Plane API)

The chanfana-openapi-template provides a production-ready API scaffold with auto-generated OpenAPI documentation.

## 4.1 What We Get Free

- Hono framework with middleware pipeline (CORS, logging, secure headers).

- Chanfana integration: auto-generates OpenAPI 3.1 spec from route definitions.

- D1 database binding and query patterns.

- Vitest test setup with Worker environment mocking.

- TypeScript types for all bindings (Env interface).

- Error handling middleware with structured JSON errors.

- Route organization pattern (modular routers).

## 4.2 API Routes We Build on Top

| Route Group | Endpoints | Template Pattern Used |
| --- | --- | --- |
| POST /api/tenants | Create tenant (from Stripe webhook → Workflow) | chanfana resource + D1 insert |
| GET /api/tenants/:id | Get tenant config, status, usage | chanfana resource + D1 query |
| POST /api/tenants/:id/packs | Enable/disable packs | chanfana + DO fetch |
| POST /api/tenants/:id/plugins | Activate plugin, trigger OAuth | chanfana + OAuth worker |
| GET /api/providers | List LLM providers (admin) | chanfana + D1 query |
| POST /api/providers | Add/update LLM provider (admin) | chanfana + D1 upsert |
| POST /tg/webhook | Telegram inbound messages | Raw Worker handler |
| POST /stripe/webhook | Stripe payment events | Raw Worker handler → Workflow trigger |
| GET /oauth/:provider/start | OAuth redirect (from openauth-template) | openauth pattern |
| GET /oauth/:provider/callback | OAuth token exchange | openauth pattern + D1 store |

# 5. Deep Dive: workflows-starter-template (Provisioning)

The workflows-starter-template provides durable execution for the provisioning state machine.

## 5.1 What We Get Free

- Workflow class definition with typed step API.

- Automatic retry with configurable backoff per step.

- Real-time status tracking (workflow state visible to dashboard).

- waitForEvent API for human approval or external webhook gates.

- 10,000 concurrent workflow instances (confirmed GA limit).

- 100 workflow instances created per second.

- Up to 25,000 steps per workflow.

## 5.2 Provisioning Workflow Steps

| Step | Action | Retry? | Template Pattern |
| --- | --- | --- | --- |
| 1 | Validate Stripe payment (idempotent check) | Yes | step.do() with idempotency key |
| 2 | Insert tenant record in D1 | Yes | step.do() + D1 INSERT OR IGNORE |
| 3 | Create subdomain DNS via Cloudflare API | Yes | step.do() + fetch to CF API |
| 4 | Initialize Durable Object Agent | Yes | step.do() + DO stub.fetch() |
| 5 | Mint API key + store in D1 | Yes | step.do() + crypto.randomUUID |
| 6 | Enable default packs in DO agent | Yes | step.do() + DO MCP tool registration |
| 7 | Generate Telegram /start link | Yes | step.do() + string template |
| 8 | Send welcome email via Queue | Yes | step.do() + QUEUE.send() |
| 9 | waitForEvent: dashboard first-login | N/A | step.waitForEvent() for activation tracking |

# 6. Deep Dive: Supporting Templates

## 6.1 saas-admin-template → Admin Dashboard

Provides the admin dashboard scaffold (platform operator view):

- Astro framework with shadcn/ui components + Tailwind CSS.

- Pre-built admin panels: tables, forms, modals, sidebar navigation.

- Authentication integration points.

- We add: Providers tab (LLM management), Tenants tab, Billing tab, Feature Flags tab, Health tab.

## 6.2 d1-starter-sessions-api-template → Global Database

Provides D1 with global read replication out of the box:

- Sessions API with sequential consistency across replicas.

- Automatic replica provisioning in every Cloudflare region.

- Session bookmarks for cross-request consistency.

- We use for: tenant metadata, subscriptions, usage_daily, llm_providers, feature_flags.

## 6.3 durable-chat-template → Real-Time Patterns

Provides Durable Object + WebSocket + PartyKit patterns:

- WebSocket connection management with Hibernation API.

- Real-time message broadcasting across connected clients.

- Connection lifecycle (join, leave, reconnect).

- We learn from this for: dashboard real-time updates, agent conversation streaming to browser.

## 6.4 workers-for-platforms-template → Multi-Tenant Isolation

Provides the multi-tenant compute isolation pattern:

- Dispatch Namespace for routing requests to tenant-specific Workers.

- Per-tenant bindings (KV, D1, R2 per tenant if needed).

- Synchronous user Worker deployment.

- We use this pattern for: future BYOBOT plans where tenants deploy custom Worker logic.

## 6.5 x402-proxy-template → Payment Verification

Provides payment-gated route patterns:

- Transparent proxy that verifies payment before forwarding requests.

- Stripe payment verification middleware.

- We adapt for: API key validation middleware, subscription status checks before agent access.

## 6.6 r2-explorer-template → Asset Management

Provides a Google Drive-like interface for R2:

- Browse, upload, download files from R2 buckets.

- File listing with metadata.

- We use for: admin template management, tenant asset uploads, export downloads.

## 6.7 openauth-template → Authentication

Provides a complete authentication server:

- User registration, login, password reset flows.

- D1-backed user storage + KV session management.

- OAuth provider integration points.

- We use for: dashboard auth, reseller portal auth, and as the OAuth callback handler for plugins.

## 6.8 llm-chat-app-template → LLM Router Foundation

Provides the base LLM integration:

- Workers AI integration with streaming responses.

- React chat UI component with message history.

- AI Gateway routing patterns.

- We extend with: provider-agnostic router, D1 provider config, budget enforcement, multi-provider fallback.

# 7. Community Templates to Leverage

Beyond official templates, these community projects provide patterns we should study and adapt:

| Template | Source | What We Take | Global-Claw Use |
| --- | --- | --- | --- |
| CloudAgentKit | cloudagent.dev | Multi-tenant agent platform patterns | Reference architecture for tenant agent isolation |
| SvelteKit + CF All Services | github.com/zcsd | D1 + KV + Queues + R2 + Turnstile integration | Pattern for binding all CF services in one app |
| Workers Chat Demo | github.com/cloudflare | DO + WebSocket real-time chat | Telegram-to-dashboard real-time message relay |
| GraphQL Yoga + Workers | github.com/the-guild-org | GraphQL server at edge | Optional GraphQL API for advanced integrations |
| Lucia Auth Examples | Various | Auth + D1 + Drizzle ORM patterns | Dashboard authentication with session management |
| Vectorize RAG Tutorial | CF Docs | RAG pipeline with Workers AI + Vectorize | FAQ pack: index knowledge base, semantic search answers |

# 8. Template-First Implementation Plan

The 14-day MVP rewritten to show which template is scaffolded on each day:

| Day | Task | Template Scaffolded | npm Command |
| --- | --- | --- | --- |
| 1 | Project setup + monorepo structure | chanfana-openapi-template | npm create cloudflare -- --template cloudflare/templates/chanfana-openapi-template |
| 1 | Dashboard shell | react-router-hono-fullstack-template | npm create cloudflare -- --template cloudflare/templates/react-router-hono-fullstack-template |
| 2 | D1 with global replication | d1-starter-sessions-api-template | npm create cloudflare -- --template cloudflare/templates/d1-starter-sessions-api-template |
| 2 | Auth server | openauth-template | npm create cloudflare -- --template cloudflare/templates/openauth-template |
| 3 | Provisioning workflow | workflows-starter-template | npm create cloudflare -- --template cloudflare/workflows-starter |
| 3 | Payment gate middleware | x402-proxy-template | npm create cloudflare -- --template cloudflare/templates/x402-proxy-template |
| 4 | Stripe webhook + checkout integration | (custom on chanfana) | — |
| 5 | Tenant Agent DO | agents-starter | npx create-cloudflare --template cloudflare/agents-starter |
| 6 | Telegram webhook handler | (custom Worker) | — |
| 7 | LLM router + AI Gateway | llm-chat-app-template | npm create cloudflare -- --template cloudflare/templates/llm-chat-app-template |
| 8 | Provider management dashboard | saas-admin-template | npm create cloudflare -- --template cloudflare/templates/saas-admin-template |
| 9 | FAQ pack with RAG | Vectorize RAG tutorial | (follow CF docs tutorial) |
| 10 | Lead capture pack | (custom pack on agents-starter) | — |
| 11 | Plugin framework + OAuth | (extend openauth-template) | — |
| 12 | R2 asset management | r2-explorer-template | npm create cloudflare -- --template cloudflare/templates/r2-explorer-template |
| 13 | Abuse limits + Analytics Engine | (custom) | — |
| 14 | Launch + SEO + build notifications | workers-builds-notifications-template | npm create cloudflare -- --template cloudflare/templates/workers-builds-notifications-template |

## 8.1 Template Utilization Score

Out of 14 development days:

- 11 days use at least one pre-built template as the starting scaffold.

- Only 3 days involve purely custom code (Telegram adapter, abuse controls, pack logic).

- 13 unique templates scaffolded across the project.

- Estimated 60–70% of boilerplate code eliminated.

# 9. Quick Reference: All Commands

Copy-paste commands to scaffold every component:

| Component | Command |
| --- | --- |
| Control Plane API | npm create cloudflare@latest global-claw-api -- --template cloudflare/templates/chanfana-openapi-template |
| Tenant Agent | npx create-cloudflare@latest global-claw-agent --template cloudflare/agents-starter |
| Provisioning | npm create cloudflare@latest global-claw-workflows -- --template cloudflare/workflows-starter |
| Auth Server | npm create cloudflare@latest global-claw-auth -- --template cloudflare/templates/openauth-template |
| LLM Router | npm create cloudflare@latest global-claw-llm -- --template cloudflare/templates/llm-chat-app-template |
| Admin Dashboard | npm create cloudflare@latest global-claw-admin -- --template cloudflare/templates/saas-admin-template |
| Customer Dashboard | npm create cloudflare@latest global-claw-app -- --template cloudflare/templates/react-router-hono-fullstack-template |
| D1 + Replication | npm create cloudflare@latest global-claw-db -- --template cloudflare/templates/d1-starter-sessions-api-template |
| R2 Explorer | npm create cloudflare@latest global-claw-files -- --template cloudflare/templates/r2-explorer-template |
| Payment Gates | npm create cloudflare@latest global-claw-pay -- --template cloudflare/templates/x402-proxy-template |
| DO Chat Pattern | npm create cloudflare@latest global-claw-chat -- --template cloudflare/templates/durable-chat-template |
| Multi-tenant Platform | npm create cloudflare@latest global-claw-platform -- --template cloudflare/templates/workers-for-platforms-template |
| AI Image Gen | npm create cloudflare@latest global-claw-images -- --template cloudflare/templates/text-to-image-template |
| Build Notifications | npm create cloudflare@latest global-claw-ci -- --template cloudflare/templates/workers-builds-notifications-template |
| Basic DO Pattern | npm create cloudflare@latest global-claw-do -- --template cloudflare/templates/hello-world-do-template |

# 10. Cloudflare Services Utilization Matrix

Every Cloudflare service used by Global-Claw, which template introduces it, and where it appears:

| Cloudflare Service | Introduced By Template | Global-Claw Components Using It |
| --- | --- | --- |
| Workers | chanfana-openapi-template | API, webhooks, OAuth, LLM router, all workers |
| Durable Objects (SQLite) | agents-starter | Tenant Agent (primary), counters, rate limiters |
| Agents SDK v0.7+ | agents-starter | Tenant Agent: MCP, tools, streaming, human-in-loop |
| Workflows | workflows-starter-template | Provisioning, pack deployment, plugin sync |
| D1 (Global Replication) | d1-starter-sessions-api-template | All metadata: tenants, users, subscriptions, providers, usage |
| R2 | r2-explorer-template | Templates, exports, logs, assets, knowledge base files |
| Queues | (wrangler config) | Email jobs, audit logging, plugin background sync, DLQ |
| KV | openauth-template | Session storage, feature flags cache, config cache |
| Workers AI | llm-chat-app-template | Edge inference: embeddings, classification, small models |
| AI Gateway | llm-chat-app-template | All LLM calls: logging, DLP, caching, unified billing |
| Vectorize | (Vectorize RAG tutorial) | FAQ pack semantic search, knowledge base retrieval |
| Pages | react-router-hono-fullstack | Marketing site, customer dashboard, admin dashboard |
| Hyperdrive | postgres-hyperdrive-template | Future: external Postgres/MySQL if tenant needs legacy DB |
| Analytics Engine | (custom) | Usage tracking, cost per tenant, provider health metrics |
| Email Service | (custom / beta) | Welcome emails, notifications, reseller communications |
| Cloudflare Realtime | (custom / future) | Voice AI bots, real-time audio for premium tenants |
| Browser Rendering | (custom / future) | Screenshot/scraping packs, PDF generation |
| Turnstile | (SvelteKit community template) | Bot protection on signup/login forms |
| Terraform v5.17 | (IaC) | Infrastructure-as-code for all Cloudflare resources |